Attachment 1

Sturgeon County

Financial Report

Quarter Two 2021

Financial Summary

This financial report represents Sturgeon County’s quarterly financial position as of June 30, 2021. The 2021 quarterly projections were completed by management and consolidated and currently reflect an estimated operating surplus in the amount of $491,000. In the next financial report, seasonal programs will have concluded and the infrastructure program will remain in progress.

Municipal

Operating:

- $85,811,717 in revenue recognized, which is 97.6% of budget.

- $24,568,199 has been spent, which is 42.1% of budget.

Capital:

- There is a total of 119 municipal capital projects for 2021.

- To date, $4,597,321 has been spent out of a $69,664,305 cumulative budget.

Utility

Operating:

- $4,615,122 in revenue recognized, which is 48.8% of budget.

- $3,411,900 has been spent, which is 46.1% of budget.

Capital:

- There is a total of 24 utility capital projects for 2021.

- To date, $3,376,605 has been spent out of a $19,150,097 cumulative budget.

Reserves

The balance is $65,075,414 with $32,727,200 committed and $32,348,214 uncommitted.

Debt

The County’s outstanding debt is $32,606,001, which is 77.6% lower than the municipal debt limit.

STURGEON COUNTY

MUNICIPAL OPERATING SUMMARY BY CLASSIFICATION

FOR THE PERIOD ENDING JUNE 30, 2021

IN THOUSANDS OF DOLLARS

Municipal Operating Variance Analysis (In Thousands of Dollars)

Revenues

Taxes

  - $1.24M property tax revenue is projected to be greater than budgeted for as result of conservative estimates during COVID-19 projecting less growth and inflationary assumptions.

    - The property tax payment deadline was June 30, 2021, per the Property Tax Penalty Bylaw 1531/21. On June 30, 2021, the property tax collection rate was projected at 94.7% (includes tax instalment payment plan estimates to year end).

    - Council approved the 2021 Tax Penalty Bylaw Amendment for COVID-19 penalty Bylaw 1550/21 which allowed taxpayers to register for 2-month payment extension with the payment deadline of August 31, 2021, without penalty. There were 139 tax accounts that registered for the deferral for a total tax balance of $756,905.57 which is 0.75% of the annual tax levy.

Sales & User Charges

- $107K designated industrial property revenue is less than budgeted for as result of the provincial assessment contract concluding mid-year versus end of year projected. The remaining variance is not significant.

Government Grants

- $500K disaster relief program revenue received was not budgeted for as certainty did not exist around receipt of these funds. The remaining variance is not significant.

Other Revenues

- $114K is projected to be greater than budgeted for as result of more property tax penalty revenue recognized and increased fire response activity collections net of less investment income revenue recognized.

Expenditures

Salaries, Wages, & Benefits

- $162K is projected to be less than budgeted for as result of in year staffing fluctuations.

Contracted & General Services

- $1.12M is projected to be greater than budgeted for as result of the following reasons:

    - Increased assessment results in contribution-based membership allocation increases (specifically Alberta Industrial Heartland Association Fees).

    - Increased legal and advertising costs.

    - Increased waste management costs being incurred at Roseridge which is based on monthly averages for 2021.

    - Projects carried forward from a prior year that are funded by reserve by recognized as an expense. No overall net impact to the financial position.

Municipal Operating Variance Analysis (In Thousands of Dollars)

Materials, Goods, & Utilities

- $285K is projected to be greater than budgeted for as result of the following reasons:

    - Increasing costs for use of external resources to complete fleet repairs as result of COVID-19 and short-term staffing issues.

    - Increasing costs for information system hardware acquisition than anticipated.

Grants

- $216K is projected to be greater than budgeted largely as result of classification adjustments between capital and operating (capital projects that do not yield County owned assets, for accounting purposes, are classified as grants to other governments).

Provisions for Allowances

- $581K is projected to be greater than budgeted for as result of increasing collection risk for tax accounts.

    - As of June 30, 2021, $2.76M of outstanding property taxes (current tax and tax arrear balances combined) is classified as “risky” with $2.05M belonging to one organization.

Long Term Debt

- No anticipated variances.

Municipal Capital Summary (In Thousands of Dollars)

Of Sturgeon County’s 119 capital projects, 48 are reported as substantially or fully complete while an additional 73 are reported as in progress. Variance to budget is projected to be savings of $237K; however, after adjusting for accounting classification discrepancies between operating and capital budgets, net savings is anticipated to be $5,601.

| Municipal Capital Project Status | # | % | Cumulative Budget | 2021 Cost to Date | Forecast to Project Completion | Variance to Budget (Over)/Under |
| --- | --- | --- | --- | --- | --- | --- |
| Completed | 26 | 22% | $2,004 | $1,355 | $1,706 | $298 |
| In Progress >75% | 9 | 8% | $4,746 | $1,571 | $4,903 | ($157) |
| In Progress 51-75% | 3 | 3% | $3,659 | $988 | $3,659 | ($0) |
| In Progress 0-50% | 31 | 26% | $30,747 | $466 | $30,747 | ($0) |
| In Design | 39 | 33% | $27,317 | $207 | $27,326 | ($9) |
| Not Yet Started | 9 | 8% | $1,077 | $0 | $1,077 | $0 |
| On Hold | 2 | 2% | $114 | $10 | $10 | $104 |
|  | 119 |  | $69,664 | $4,597 | $69,428 | $237 |

Due to increased workload and capacity constraints, some capital projects are utilizing coordinated efforts between departments to realize cost savings may come in over budget as result of using external contractors to complete the work.

Two IT infrastructure replacement projects are placed on hold and may yield savings of $104K in 2021 as the department is investigating potential cloud strategy solutions.

STURGEON COUNTY

UTILITY OPERATING SUMMARY BY CLASSIFICATION

FOR THE PERIOD ENDING JUNE 30, 2021

IN THOUSANDS OF DOLLARS

Utilities Operating Variance Analysis (In Thousands of Dollars)

Anticipated to exceed budget in water and wastewater sales based on current projections and exceed budget in water purchases and repair costs with several location failures occurring in Q1 of 2021 and issues at Morinville, Namao Ridge, and Grandview.

Current projections show a slight shortfall of approximately $452K, however, the utility rate model is designed to support a self-sustaining utility operation, so any surplus/deficit at year end is transferred to/from the Utility Capital Reserve and does not contribute to the general municipal surplus/deficit.

Utilities Capital Summary (In Thousands of Dollars)

Of Sturgeon County’s 24 utility capital projects, 13 are reported as substantially or fully complete while an additional 8 are reported as in progress.  Variance to budget is projected to be a deficit of $19K, however, no significant variance is anticipated after adjusting for accounting classification corrections between operating and capital programs.

| Utilities Capital Project Status | # | % | Cumulative Budget | 2021 Cost to Date | Forecast to Project Completion | Variance to Budget (Over)/Under |
| --- | --- | --- | --- | --- | --- | --- |
| Completed | 11 | 46% | $3,332 | $3,101 | $3,351 | ($19) |
| In Progress >75% | 2 | 8% | $219 | $81 | $219 | $0 |
| In Progress 51-75% | 2 | 8% | $2,213 | $135 | $2,213 | ($0) |
| In Progress 0-50% | 2 | 8% | $1,617 | $34 | $1,617 | ($0) |
| In Design | 4 | 17% | $1,186 | $29 | $1,186 | ($0) |
| Not Yet Started | 1 | 4% | $504 | $0 | $504 | $0 |
| On Hold | 2 | 8% | $10,080 | ($3) | $10,080 | $0 |
|  | 24 |  | $19,150 | $3,377 | $19,169 | ($19) |

Reserves (In Thousands of Dollars)

Sturgeon County's Reserve Policy establishes financial guidelines for sustainable reserve management that support the achievement of current and future needs and unforeseen challenges.  Reserves are important in for financial planning to establish funds for emergent or future needs, tax rate stabilization, reduced reliance on debt financing, and the replacement of existing equipment, facilities.

Summary

Committed Reserves represent the portion of a reserve that has been previously allocated to a specific project through Council motion while Uncommitted Reserves represent the portion of a reserve that is available for use.

Externally Restricted Reserves purpose is governed by legislation, the County has one externally restricted reserve, the Municipal Park Trust Reserve, which is to be used to purchase or develop recreation lands and facilities with a current balance of $454K.

Fund Specific Reserves purpose is for specified initiatives and/or contractual agreements.  The County has four reserves in this category: the Community Enhancement Reserve, the Sturgeon Industrial Community Fund, the Subdivision Road Improvement Reserve, and the Heartland Mitigation Reserve, with a combined current balance of $2.5M.

General Reserves, all other reserves specifically defined in the Reserve Policy, can be further categorized into General Municipal Reserves, for tax-supported reserves, and General Utility Reserves, for utility rate supported reserves.  The total combined balance of the General Utility Reserves if $8.3M and the total combined balance of the General Municipal Reserves is $53.8M.

Reserves (In Thousands of Dollars)

* The year end bad debt write-off will be funded by a portion of the uncommitted general operating reserve. Current risky accounts total $2.76M.

Debt (In Thousands of Dollars)

Sturgeon County's Debt Management Policy establishes financial guidelines and controls for the sustainable issuance and use of debt in accordance with debt limits prescribed by the province. Debt is an integral component of long-term financial planning and can be an affordable source of financing, which can provide flexibility during challenging economic conditions while supporting the achievement of service level delivery and growth objectives.

Sturgeon County currently has $32,606,001 in debt outstanding and based on the 2020 Audited Financial Statements, a debt limit of $125,608,454.  As part of the 2021 budget, Council has approved the following projects be funded from debt:

- Broadband Initiative - Borrowing Bylaw 1530/21 ($7.3 million)

- Pine Sands Subdivision Road Rehabilitation - Borrowing Bylaw 1532/21 ($2.79 million)

- Coal Mine Road (Neil Ross Connection) - Debenture funding of $6.3 million

APPENDIX 1 – MUNICIPAL CAPITAL PROJECTS

FOR THE PERIOD ENDING JUNE 30, 2021

IN THOUSANDS OF DOLLARS

APPENDIX 1 – MUNICIPAL CAPITAL PROJECTS

APPENDIX 1 – MUNICIPAL CAPITAL PROJECTS

APPENDIX 1 – MUNICIPAL CAPITAL PROJECTS

APPENDIX 2 – UTILITY CAPITAL PROJECTS

FOR THE PERIOD ENDING JUNE 30, 2021

IN THOUSANDS OF DOLLARS

APPENDIX 3 – STATEMENT OF RESERVES

FOR THE PERIOD ENDING JUNE 30, 2021

IN THOUSANDS OF DOLLARS

APPENDIX 4 – 2021 SERVICE ENHANCEMENT REPORT

APPENDIX 4 – 2021 SERVICE ENHANCEMENT REPORT

APPENDIX 4 – 2021 IN YEAR MOTION REPORT

APPENDIX 4 – 2021 IN YEAR MOTION REPORT