Attachment 1 - Description of Options for Phase 2 Sturgeon Valley Planning

Option 1 - Municipal Led Municipal Development Plan Amendment, to Include Policy Guiding Future Market Driven ASP Development (RECOMMENDATION)

| Overview | County to develop additional Municipal Development Plan policies including delineation of future ASP boundaries and more detailed planning requirements for developer led/market driven ASP(s). Effectively, the policies and analysis developed to date would be captured in MDP policy rather than a municipally created ASP. |
| --- | --- |
| Project Scope & Budget | -Project scope change required. Phase II components of contract to be reviewed with the County’s planning consultant and subconsultants providing advisory services for additional land use, transportation, and fiscal impact analysis policies for inclusion in MDP update. - Request for additional funding likely NOT required. |
| Public Engagement Requirements | - Requirement for Public Hearing advertisement in accordance with MDP amendment. Opportunities for stakeholders and residents to provide feedback during Public Hearing. Optional public engagement would be recommended, as a part of a broader Valley planning engagement process. |
| EMRB REF Requirement | - Amendments to MDP need to be submitted and approved through EMRB Regional Evaluation Framework (REF) process. - Future ASP(s) would need to be submitted and approved through the EMRB REF process. |
| Overview of Opportunities & Obstacles | - All proposed amendments to MDP would be in compliance with approved Regional Context Statement and EMRB Growth Plan and have a high probability of regional support. - Submission of future ASP(s) provides additional intermunicipal planning assurance. Both the cities of St. Albert and Edmonton will have opportunity to view an additional REF submittal of a more specific statutory plan. As long as ASP(s) are in compliance with MDP and SVSSA policies, regional support would also be expected. - Effectively, the policies initially anticipated to be covered within Phase II ASP portion of the project would be transferred into MDP policy. Additional planning policy embedded in the MDP ensures assurance and continuity of greater transportation and drainage master planning for the Valley community and future Councils. Supporting plans designating key road corridors/connections and drainage within the SVSSA would also be provided. |
| Proposed Motions (for August 11) | Provided within this RFD’s administrative recommendation. |

| Next Steps | County will draft MDP policy amendments inclusive of the following key changes: 1. Update Map 12 Neighbourhood G with SVSSA boundaries. Additional mapping detail will clearly outline the boundaries of Areas A through D. In addition, delineation of future ASP(s) boundaries will be outlined for SVSSA Areas A and B. 2. Draft detailed area specific policy to Neighbourhood G to provide more detailed policy guidance for future ASP(s) in SVSSA Areas A and B. This will include additional policy and planning requirements for market driven ASP(s) related to the following primary requirements: a. Sub-regional transportation planning b. Sub-regional drainage/stormwater management c. Fiscal Impact Assessment requirements 3. Given the requirements for ASPs to consider the entirety of the SVSSA, the County will also consider additional policies to ensure the extension of services is timely and rational (such as prioritization of ASP areas, development and approval of servicing and if necessary, development and application of a levy bylaw). |
| --- | --- |

Option 2 – Municipal Led Area Structure Plan for the Full Special Study Area

| Overview | County to lead the development on an ASP for the SVSSA Areas A and B in entirety. The entire planning area includes an area of over 30 quarter sections, with time horizon extending multiple decades (60+ years). Following adoption of the ASP, developers would be supported to bring forward Neighbourhood ASPs (NASPs). NASPs provide more detailed land use and servicing details and are approved in accordance with policies of a primary ASP - but are not subject to the EMRB REF process. |
| --- | --- |
| Project Scope & Budget | - Additional scope of work and funding would be required to support the Area Structure Plan’s Transportation and Utilities Master Plan across the entire planning area, if fully municipal funded. This is expected to require an additional budget $400k+ based on estimates. - Costs relate to consideration of a full scale Transportation Impact Assessment (TIA), a more refined Fiscal Impact Analysis, a biophysical assessment, and consideration of non-contiguous servicing basins, cross-jurisdictional transportation needs, alternative sanitary and stormwater concepts proposed, and developer suggested intermunicipal servicing potentials. - Given the planning area time horizon and alternative servicing proposals, additional studies may also be required including: Agriculture Impact Assessment (if required) Project Design and Construction Standards (if required) - Note: there exists an opportunity to partner with the development community on these additional report requirements and costs. The County could request that developers fund and complete a more detailed Transportation Impact Assessment and Utility Plan(s) for their unique servicing basins. The County would then ensure that the primary elements of the individual Utility Master Plan(s) for their unique servicing basis are embedded in the ASP. Essentially, developers would be front ending the more detailed studies that would ultimately be required for the subsequent Neighbourhood ASP(s) at the next stage in the planning process. |
| Public Engagement Requirements | - Significant County-led public engagement with residents in the Valley Core would be required. This will require significant additional resources and time given the new complexities of public health restrictions for mass gatherings. - Requirement for Public Hearing advertisement in accordance with ASP submittal. Opportunities for stakeholders and residents to provide feedback during Public Hearing. |
| EMRB REF Requirement | - ASP will need to be submitted and approved through the EMRB REF process. - Following adoption of the ASP, developers will be required to submit Neighborhood ASPs (NASPs). NASPs provide more detailed land use and servicing details and are approved in accordance with policies of primary ASP but are not subject to EMRB REF process. |
| Overview of Opportunities & Obstacles | - While the size of the planning area and planning horizons provide certainty for both long term utility and transportation master planning, a high degree of uncertainty remains on the likelihood of regional support given the existing capacity issues and future growth needs of abutting communities. - Regional acceptance and support of ASP highly contingent on level of detail of supportive studies and the County’s ability to manage intermunicipal expectations across a host of issues. - While all areas will be included within the ASP Boundary, there exists fundamental challenges with providing all stakeholders equal opportunities for development. With such a large planning area, there naturally exists easier to service areas and harder to service areas. Providing phases and timelines is fundamental to providing some level of certainty to landowners, investors, and development companies. Non-contiguous growth and development can result in greater costs on a municipality over the short and long term. - While there are cost advantages to partnering with developers/landowners on front ending the costs for technical reports, challenges related to coordinating all the work of planning partners may in fact create longer timelines. |
| Proposed Motions (for August 11) | That Council support the commencement of Phase 2 planning in the Sturgeon Valley Special Study Area, based on the use of the Growth Framework to inform the administrative development of a full Area Structure Plan for SVSSA areas A and B, with a report back to Council in Q4 2020. That Administration engage with landowners and area stakeholders to confirm required scope and budget / resource requirements to accommodate the development of a full Area Structure Plan. |
| Next Steps | 1. The County will request scope change with consultant to complete more detailed studies for entire planning area. Additional funding will require Council approval. 2. Alternatively, the County will seek partnership with the development community to front end the more detailed transportation and utility master planning required in their individual planning areas. 3. Alternatively, the County will continue with high-level ASP with the information and studies completed as part of the Phase I Growth Framework report. |

OPTION 2 ALTERNATIVE –

Alternatively, Council may request Administration to submit the ASP with only high-level supportive studies. As such, no additional scope (or funding) would be directed to further additional studies related to utilities, transportation, or natural area assessments for the planning area. This could result in higher likelihood for regional rejection.

Option 3 - Municipal Led Area Structure Plan for a Reduced Part of the Special Study Area, based on Infrastructure and Fiscal Capacity, and Amendment to the Municipal Development Plan for Other Areas

| Overview | County to lead the development on an ASP for a smaller area of SVSSA Areas A and B and an amendment to the MDP for the remaining SVSSA areas. Following adoption of the ASP, developers would be supported to bring forward Neighborhood ASPs (NASPs). NASPs provide more detailed land use and servicing details and are approved in accordance with policies of a primary ASP but are not subject to the EMRB REF process. |
| --- | --- |
| Project Scope & Budget | - Project scope and request for additional funding will be assessed upon final confirmation of the reduced planning area. This is expected to require an additional budget of $250k+ based on estimates (somewhat less budget requirement than considering the full planning area in Option 2). - Costs relate to consideration of a full scale Transportation Impact Assessment (TIA), a more refined Fiscal Impact Analysis, a biophysical assessment, and consideration of non-contiguous servicing basins, cross-jurisdictional transportation needs, alternative sanitary and stormwater concepts proposed, and developer suggested intermunicipal servicing potentials. - Given the planning area time horizon and alternative servicing proposals, additional studies may also be required including: Agriculture Impact Assessment (if required) Project Design and Construction Standards (if required) - Note: there exists an opportunity to partner with the development community on these additional report requirements and costs. The County could request that developers fund and complete a more detailed Transportation Impact Assessment and Utility Plan(s) for their unique servicing basins. The County would then ensure that the primary elements of the individual Utility Master Plan(s) for their unique servicing basis are embedded in the ASP. Essentially, developers would be front ending the more detailed studies that would ultimately be required for the subsequent Neighbourhood ASP(s) at the next stage in the planning process. |
| Public Engagement Requirements | - Significant County-led public engagement with residents in the Valley Core would be required. This will require significant additional resources and time given the new complexities of public health restrictions for mass gatherings. - Requirement for Public Hearing advertisement in accordance with ASP submission. Opportunities for stakeholders and residents to provide feedback during Public Hearing. |
| EMRB REF Requirement | - ASP will need to be submitted and approved through the EMRB REF process. - All areas outside of the preferred future development will remain identified as either SVSSA Area A and/or SVSSA Area B and will be identified as such in the County’s MDP. Additional planning consideration for advancement of planning proposals outside of the reduced planning area will need to be provided. - Pending the size of the reduced planning area, there may be a need for delineation of Neighbourhood Area Structure Plan (NASP) boundaries. NASPs provide more detailed land use and servicing details and are approved in accordance with policies of primary ASP but are not subject to the EMRB REF process. |
| Overview of Opportunities & Obstacles | - While the selection of a preferred development area will provide both the region and the existing Valley community with planning certainty within a shorter planning horizon, the planning process for landowners outside of area will need to be further defined. - Pending the comprehensiveness of the submitted ASP and additional MDP policy amendments for the remnant SVSSA areas, there exists initial uncertainty in the County’s ability to provide assurance in the ability to ‘stitch’ all the greater planning requirements of the SVSSA. To a certain degree, this assurance is provided with additional regional oversight as all statutory plans and amendments need to be submitted and approved through the EMRB REF process. |
| Proposed Motions (for August 11) | That Council support the commencement of Phase 2 planning in the Sturgeon Valley Special Study Area, based on the use of the Growth Framework to inform the administrative development of an area structure plan for a reduced section of SVSSA areas A and B based on proposed fiscal and infrastructure evaluation criteria, and that amendments to the Municipal Development Plan be recommended for the remnant areas, with a report back to Council in Q4 2020. That Administration engage with landowners and area stakeholders to confirm required scope and budget / resource requirements to accommodate the development of an Area Structure Plan for the reduced area. |
| Next Steps | Administration will evaluate planning area and make a recommendation for a preferred future development area for detailed study. Administration’s planning recommendation will be based upon the following criteria (in order of importance). 1. Transportation (minimal impact to existing communities/County independent) 2. Drainage basin (minimal impact to existing communities/County independent) 3. Fiscal Impact Analysis 4. Water and sanitary servicing basin (County independent) |