COUNCIL AND COMMITTEE MEETING FOLLOW UP ACTION LIST

Updated June 7, 2021

2017 – There are no outstanding items from 2017.

2018 – There are no outstanding items from 2018.

2019

| Meeting Date | Meeting Type | Item | Item Title | MOTION | ACTION | Department / Individual Responsible | Status Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Mar 12/19 | Regular Council Meeting | D.6 | CLOSED SESSION - Range Road 212 Project | Motion 073/19: That Council authorize Administration to postpone the construction of the Range Road 212 project until a Memorandum of Agreement with Alberta Transportation is obtained. | Continue to work towards a draft MOA with Alberta Transportation for approval by both parties. | Engineering | Project is suspended indefinitely. |
| Oct 22/19 | Regular Council Meeting | D.1 | Transportation Advisory Committee Recommendations | Motion 412/19: That Council accept the recommendations of the Transportation Advisory Committee as information. Motion 413/19: That Council direct Administration to: * Review the speed limit on Cardiff Road between Range Road 250 (the railway tracks) and Highway 28; * Review inspection practices and procedures as part of an assessment of how the County delivers on its weed inspection policy; * Facilitate more public focused participatory engagements as it relates to road infrastructure and maintenance initiatives; * Continue to embark on collaboration with neighbouring municipalities, First Nations and Alberta Transportation to address maintenance service levels on boundary roads, taking into account the financial impact and level of service to Sturgeon County ratepayers; * Continue to trial and offer alternative dust suppression products to residents; and * Continue to innovate and utilize technology to enhance service delivery. Motion 414/19: That Council direct Administration to: * Explore feasibility and options for introducing advance local road signage on major roadways such as highway connectors; * Continue with the gravel roads shoulder compaction/stabilization pilot project and consider adopting the initiative as an ongoing annual practice within the gravel road maintenance program; * Examine the benefits of instituting alternative maintenance strategies for CN Rail's gravel road crossings; and * Bring cost implications and options of these recommendations to Council for consideration as part of the 2020 budget process. | 1. Cost estimate report for introducing advance local road signage on major roadways, such as highway connectors. 2. Cost estimate report for including the gravel road shoulder compaction/stabilization as an ongoing annual practice within gravel road maintenance program. 3. Cost estimate report of alternative maintenance strategies at CN Rail’s gravel road crossings. | Transportation Services | 1. Project underway in 2021. 2. Practice has been incorporated into work program. 3. Initiative was not funded by Council. |
| Nov 12/19 | Regular Council Meeting | D.7 | CLOSED SESSION - Crossing at River’s Edge - Emergency Access Feasibility Study | Motion 457/19: That Council accept the Crossing at River’s Edge - Emergency Access Feasibility Study report as information, to be used as a reference document for emergency access planning for the Crossing at River’s Edge neighbourhood. Motion 458/19: That Council direct Administration to pursue Option 5 as identified in the confidential Request for Decision. | 1. Administration will communicate Crossing at River’s Edge Emergency Access Feasibility Study to the residents (possible redaction is required). 2. Administration will obtain any land/easement agreements. Administration will initiate any required construction. | Engineering Services | 1. Complete. Resident engagement has been performed. 2. In progress. Gate access at end of Crozier Drive to be constructed in 2021. |
| Nov 26/19 | Regular Council Meeting | D.7 | CLOSED SESSION - Unsightly Property Investigation | Motion 486/19: That Council direct Administration to take action as recommended in the confidential Request for Decision in Item D.7 of the November 26, 2019 Regular Council Meeting agenda. | Proceed with the next step of working toward obtaining a Court Order through the Court of Queen’s Bench and applicable updates on the file’s progress will be made through regular administrative channels. | Protective Services | File is ongoing. Matter proceeded to Court of Queen’s Bench in April 2021. |

2020

| Meeting Date | Meeting Type | Item | Item Title | MOTION | ACTION | Department / Individual Responsible | Status Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Jan 28/20 | Regular Council Meeting | D.6 | Train Whistle Cessation Information Report | Motion 046/20: That Council accept the report from Administration as presented. Motion 047/20: That Council direct Administration to undertake a review regarding the implications of the County implementing applicable policies, procedures and/or bylaws to enable site-specific train cessation options for future Council consideration. | Begin work on all required steps to enable site specific train whistle cessation options within Sturgeon County for future Council considerations | Infrastructure Services | Ongoing - 2021 Service Enhancement. |
| June 30/20 | Regular Council Meeting | D.11 | CLOSED SESSION - Gravel Pit Acquisition | Motion 314/20: That Council direct Administration to negotiate a royalty and pit development agreement in relation to “Property 1” and bring back the final agreement for Council deliberation at a future Council meeting. Motion 315/20: That Council direct Administration to enter into discussions pertaining to development of “Property 2” and bring back options for Council consideration at a future Council meeting. | Finalize discussions with both ownership groups bringing final recommendations to Council for consideration. | COO Office | In progress. |
| Aug 25/20 | Regular Council Meeting | D.5 | Bylaw 1433/19 - Community Standards Bylaw - Third Reading | Motion 388/20: That Council give third reading of Bylaw 1433/19 as amended. | 1. Obtain Mayor and CAO signatures on Bylaw. 2. Enforcement Services Staff and local RCMP Detachments will be provided the details of the new bylaw and undertake to educate residents during the normal course of their duties and during public engagements. | Protective Services / Corporate Communications | 1. Complete. 2. Protective Services to provide an update in late Q2 regarding how the Bylaw is working. |
| Aug 25/20 | Regular Council Meeting | D.12 | CLOSED SESSION - Request for Refund of Utility Wastewater Fees - Roll #204023 | Motion 407/20: That Council provide direction as indicated in Enclosure 1 of item D.12 of the August 25, 2020 Council meeting agenda. | Prepare a request for refund, pending Council’s decision. | Utility & Waste Management Services | May 2021 - Administration has been in contact with the resident (Equestrian Way). |
| Sep 22/20 | Regular Council Meeting | D.4 | 2020 Resident Survey | Motion 436/20: That Council direct Administration to postpone the planned 2020 Resident Survey to 2021. Motion 437/20: That Council direct Administration to review the current Resident Survey questions and metrics to develop strategies and plans and bring back a report regarding options to a Q1 2021 Council Meeting. | 1. Begin an environmental scan to determine what other municipalities are currently doing to survey citizens needs to develop strategies and plans. 2. Review the current survey questions against the current Strategic Plan to determine relevance and identify gaps. 3. Bring recommendations to Council in Q1 2021 for consideration and direction. | Corporate Communications | Administration will be bringing forward information to Council. |
| Oct 13/20 | Regular Council Meeting | D.9 | Community Cookbook Initiative | Motion 457/20: That Council support the Community Cookbook initiative being led by Family and Community Support Services. | 1. Invite Council to submit their favourite recipes. 2. Communicate the initiative on social media. | Family and Community Support Services | First stage completed. Information will be provided to Council later in 2021. |
| Oct 27/20 | Regular Council Meeting | D.1 | Plastic Research in Action (PRIA) Asphalt Paving Applied Research Project | Motion 474/20: That Council authorize the Chief Administrative Officer to enter into a contribution agreement with the Northern Alberta Institute of Technology (NAIT), Lafarge Canada Inc., GreenMantra Technologies Ltd., and Strathcona County to carry out the Asphalt Paving Applied Research Project. Motion 475/20: That Council authorize an in-kind contribution of $30,000 towards the Asphalt Paving Applied Research Project. | Administration will provide Council the results of the Asphalt Paving Project at a future Council meeting (Utility and Waste Management Services). | Utility & Waste Management Services | In progress. |

2021

| Meeting Date | Meeting Type | Item | Item Title | MOTION | ACTION | Department / Individual Responsible | Status Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Jan 12/21 | Regular Council Meeting | D.3 | Bylaw 1417/20 - Road Closure for a Portion of Riverbend Road (Road, Subdivision Plan 802 0013) - First Reading | Motion 009/21 - That Council give first reading of Bylaw 1417/20. Motion 010/21 - That Council direct Administration to advertise the potential of a Road Closure Transfer Agreement with EMK Enterprises Canada Inc., for a below market value price in consideration of market value less expected land remediation costs. | 1. Arrange for signing of Bylaw after first reading, schedule Public Hearing, and conduct public notices. 2. Submit signed and dated Bylaw, with Public Hearing inputs received, to the Minister of Transportation for approval. 3. Communicate Council’s decision on the proposed below market value sale of the subject road lands. 4. Bring back to Council for second and third reading of Bylaw once signed and returned from Minister of Transportation. | Planning and Development Services / Legislative Services | 1. Complete. 2. Complete. 3. Complete. 4. In progress. |
| Jan 12/21 | Regular Council Meeting | D.4 | Local Business Platform and Registry Supports | Motion 013/21 - That Council direct Administration to investigate options for online platforms to promote local Sturgeon County products as recommended by the COVID-19 Recovery Task Force. Motion 014/21 - That Council direct Administration to investigate options for a Business Registry Program as recommended by the Economic Development Board. | 1. Engage with the COVID-19 Recovery Task Force and Economic Development Board and conduct necessary analysis to determine viable options for future implementation. 2. Bring options back to Council for decision. | Economic Development Services / Other County Depts. | In progress. |
| Jan 12/21 | Regular Council Meeting | D.5 | Request for Development Charges Deferral and Amortization | Motion 015/21 - That Council, if subdivision application 2020-S-038 is approved, authorize the Municipal Planning Commission to allow for the registration of caveats upon the three new land titles respecting the deferral of off-site levies to a future development permit or subdivision application (whichever occurs first), and the amortization of off-site levy payments for up to ten years, to the satisfaction of Sturgeon County. Motion 016/21 - That Council, if subdivision application 2020-S-038 is approved, authorize the Municipal Planning Commission to allow for the amortization of payment in lieu of municipal reserve over a period of up to ten years, to the satisfaction of Sturgeon County. | 1. Communicate Council’s direction with the proponents. 2. Proceed with subdivision application process and if granted, execute necessary steps to subdivision endorsement, and then future development permit issuance. | Economic Development Services/Planning and Development Services | 1. Complete. 2. In progress. |
| Jan 12/21 | Regular Council Meeting | D.12 | CLOSED SESSION - Development Matter | Motion 029/21 - That Council direct Administration to proceed as recommended in the confidential Request for Decision of item D.12 of the January 12, 2021 Council meeting agenda. | 1. Obtain updated legal opinion on moving the project forward. Based on legal opinion, undertake next steps to complete the work. | Infrastructure Services | In progress. |
| Jan 12/21 | Regular Council Meeting | D.14 | CLOSED SESSION - Morinville Municipal Seed Cleaning Co-op Ltd. | Motion 037/21 - That Council authorize the Chief Administrative Officer to send the letter attached to the confidential Request for Decision for item D.14 of the January 12, 2021 Regular Council meeting agenda to the Morinville Municipal Seed Cleaning Co-op Ltd. seeking the Co-op’s agreement or acknowledgement in principle to the proposal to guide future relationships between the two parties. | 1. The Chief Administrative Officer will sign and send the attached letter seeking the Co-op’s agreement or acknowledgement in principle to the proposal. 2. Thereafter, Administration will engage the Co-op to establish a release agreement, mutually acceptable to the County and the Co-op and register notice of the Co-op Agreement on the title to the plant lands by way of a caveat. | Financial Services / CAO Office | 1. Complete. 2. In progress. |
| Jan 26/21 | Regular Council Meeting | D.7 | CLOSED SESSION - Land Matter - Easement Negotiations (Pro North Stormwater Matter with SDR Holdings) | Motion 052/21 - That Council direct Administration to proceed with Option #1 in the confidential Request for Decision of item D.7 of the January 26, 2021 Council Meeting agenda. | Communicate Council’s decision to the property owner. | Transportation and Engineering Services/CAO Office | Other party has agreed to the County’s proposal and are in the process of the legal lot line adjustment. |
| Feb 9/21 | Regular Council Meeting | D.7 | Properties Unsold During the 2020 Tax Sale | Motion 069/21: That Council direct Administration to file a Notification of Municipal Acquisition on properties under tax roll numbers 6175000, 3320001, 192030, and 3666000. Motion 070/21: That Council direct Administration to sell the properties under tax roll numbers 6175000, 3320001, and 192030 in accordance with the Disposal of Surplus Assets and Goods Policy. Motion 071/21: That Council direct Administration to return to a future Council meeting with additional information on the value of the property under tax roll 3666000, including estimates to restore the parcel to bare land. Motion 072/21: That Council approve $4,000 to perform an environmental assessment on tax roll 3666000 to determine the extent of any environmental contamination on the site with funding to come from the General Operating Reserve. | 1. Contact Land Titles to register Sturgeon County’s interest in the land. 2. Determine the appropriate method of disposal for each property, in accordance with County policy. 3. Coordinate for an environmental assessment be conducted on tax roll 3666000. 4. Return to Council with remediation costs and further recommendations on tax toll 3666000. | Financial Services / COO Office | Review of Outcomes in progress. |
| Feb 23/21 | Regular Council Meeting | D.6 | D.6 CLOSED SESSION - Improving Broadband Connectivity in Sturgeon County - Phase 1 Procurement | Motion 111/21: That Council direct Administration to proceed with the procurement of the Broadband – Phase 1 project. | 1. Hold commercially confidential meetings with Internet Service Providers. 2. Undertake competitive procurement process. 3. Bring Bylaw 1530/21 to authorize the debenture for the Phase 1 – Pilot Project area to the April 27, 2021 Council meeting. 4. Request that Council authorize the contract with the preferred proponent. | Information Services / Financial Services | In progress. In progress. Complete. To be presented following completion of procurement process. |
| Mar 9/21 | Regular Council Meeting | D.9 | Resource Extraction Regulatory Review: Recommendations and Report | Motion 129/21: That Council accept the Resource Extraction Regulatory Review Final Report as information. Motion 130/21: That Council direct Administration to implement the following recommendations, by working with appropriate stakeholders and fulfilling noted implementation activities: a. Bring forward bylaw amendments to implement a new, dual-approach regulatory framework, based on enhanced performance standards and corresponding setbacks from residential developments of 200m or 50m for extraction activities, and 300m for crushing activities. Make no changes to the existing Resource Extraction (RE) district, unless and until such time as all operators have transitioned. Ensure enhanced performance standards for extraction operations that protect air and water quality, minimize noise levels, reduce traffic and dust impacts, ensure acceptable visual impacts, and require progressive extraction and reclamation. b. Apply new flexibility in the municipal permitting process for operators, to accommodate options to either re-district to one of the new resource extraction zones, or to apply for a discretionary use within the Agriculture district. c. Increase municipal compliance and education resourcing, to complement enhanced operator quarterly reporting and annual third-party validation requirements. d. Update municipal application processes, including fee schedules, policies, and administrative procedures, to align to the revised regulatory framework. e. Develop a new municipal communications and information platform to support all stakeholders in local resource extraction activity, inclusive of a dedicated web platform, educational materials, contact information, newsletters, and more. f. Conduct a review of the Community Aggregate Payment (CAP) Levy allocation model to reflect a greater expected revenue over time, the appropriate distribution of broad community benefit versus benefit to communities near aggregate operations, the percentage of allocations for different types of initiatives (regulatory support, community facilities, local programs, infrastructure, municipal tax relief, etc.); and the possibility for supportive policies and procedures related to the allocation of the CAP Levy. g. Review the Calahoo-Villeneuve Sand and Gravel Advisory Committee terms of reference to identify a geographic area, membership, and other elements that are reflective of known extraction areas in Sturgeon County. h. Prepare transition communications to describe implications of new regulations for existing operators and residents, and possible processes for those operations that may opt for the new regulatory model. | 1. Proceed with sharing the Resource Extraction Regulatory Review: Final Report, with the public. 2. Bring forward proposed amendments to the Land Use Bylaw and Calahoo-Villeneuve Area Structure Plan to support a new approach and regulatory model, as outlined in the recommendations. 3. Proceed with the implementation of other proposed recommendations and supporting implementation items. | Corporate Communications / Planning and Development Services / Various Depts and Council Committees | 1. Complete. 2. In progress. 3. Item on hold with COVID-19; will consider next steps with Council post final engagement and election. |
| Mar 9/21 | Regular Council Meeting | D.8 | Strategic Environmental Priorities - Baseline Data Collection | Motion 138/21: That Council approve additional funding to implement baseline data collection initiatives to optimize and enable environmental projects approved in the 2021 Capital and Operating Budget for a total cost of $300,000 in 2021, to be funded by the General Operating Reserve. | 1. If the motion is approved, Administration will initiate a specific Vendor of Record (VOR) arrangement through the County’s new Procurement Policy that will authorize one or more qualified vendors to provide the baseline data collection services. 2. If the motion is approved, Administration will bring back project specific details for further Council discussion in Q2 2021. | Infrastructure Services | In progress. |
| Mar 9/21 | Regular Council Meeting | D.12 | CLOSED SESSION - Business Development Opportunity (Municipal Space at Villeneuve Airport) | Motion 144/21: That Council authorize Administration to issue an Expression of Interest (EOI) for private building owners to offer mid-term leased space at the Villeneuve Airport, for the purpose of supporting new business in the municipality and inclusive of approximately 6,000 square feet to be improved for investor meeting space, coordination of municipal services to the airport, public events, basic office requirements, business incubation tenant sub-lease area, and complementary furnishings and design; that Council authorize Administration to review the results of the Expression of Interest (EOI) for mid-term leased space at the Villeneuve Airport and report back to Council on the potential location(s) and consideration of a subsequent procurement process to secure a location and confirm the capital and operating cost structure, provincial grant allocation, and ongoing municipal budget requirement. | 1. Prepare and issue an EOI for municipal space at the Villeneuve Airport. 2. Review EOI results. 3. Prepare Council materials and potential for subsequent procurement process to secure a location and confirm the capital and operating cost structure, provincial grant allocation, and ongoing municipal budget requirement. | Financial Services / Fleet and Facility Services / Economic Development Services | 1. Complete. 2. Tentatively scheduled for July 13, 2021 Council meeting agenda. 3. Tentatively scheduled for July 13, 2021 Council meeting agenda. |
| Mar 9/21 | Regular Council Meeting | D.13 | Closed Session - Truck Fill Land Acquisition | Motion 147/21: That Council send a letter of support to the Government of Alberta to explore the feasibility of a truck fill station (located at Hwy 44 and Twp. Rd 570) with information related to feasibility and the status of discussions to be presented to Council at a future Council meeting. | Draft Letter of Support to the Government of Alberta and update brought to Council at a future meeting. | Utility and Waste Management Services | Information to be presented at the June 22, 2021 Council meeting. |
| Mar 23/2021 | Regular Council Meeting | D.16 | 2021 Pavement Preservation - Micro-Surfacing Program Contract Award | Motion 182/21: That Council award the 2021 Pavement Preservation - Micro-Surfacing Program contract to West-Can Seal Coating Inc. at a contract price of $628,379.50 (excluding GST) and authorize the Chief Administrative Officer to execute the contract. | 1. Execute the contract with West-Can Seal Coating Inc. 2. Mail notification letters to affected residents. | CAO Office / Transportation and Engineering Services | In progress. |
| Apr 13/2021 | Regular Council Meeting | E.1 | Resource Extraction Regulatory Review - Request for Additional Public Engagement | Motion 202/21: That Council direct Administration to extend the Resource Extraction Regulatory Review stakeholder engagement process to support additional engagement inclusive of continued availability of administrative officials for questions, continued engagement with the Calahoo-Villeneuve Sand and Gravel Advisory Committee, continued collection of inputs from operators, and a new in-person and virtual open house to be held in the east of Sturgeon County at a date contingent on AHS and County COVID 19 restrictions; and that Council approve $19,000 for additional Resource Extraction Regulatory Review public engagement, to be funded from the Planning Reserve. | 1. Coordinate and advertise further public engagement, as directed by Council. 2. Prepare summaries of public input and a schedule a Public Hearing for a Special Council Meeting in July 2021. 3. Coordinate next steps and bylaw considerations, if required. | Planning and Development Services | In progress. |
| Apr 13/2021 | Regular Council Meeting | D.15 | CLOSED SESSION - Development Matter | Motion 209/21: That Council direct Administration to proceed as recommended in the confidential Request for Decision of item D.15 of the April 13, 2021 Council meeting agenda; | Based on advice from legal counsel, proceed as directed in the closed session. | Transportation and Engineering Services | In progress. |
| Apr 13/2021 | Regular Council Meeting | D.6 | Range Road 250 Drainage Improvement Project | Motion 219/21: That Council approve Range Road 250 drainage improvements to be funded from the General Operating Reserve to a maximum of $250,000. | 1. Ongoing communication with residents impacted by the drainage issue. 2. Tendering and contract award of proposed drainage improvement project. | Transportation and Engineering Services | In progress – project to be completed in 2021 |
| Apr 13/2021 | Regular Council Meeting | D.9 | Defence Research Innovation Call for Proposals | Motion 230/21: That Council authorize the Chief Administrative Officer to submit a response to the Defence Research and Development (DRDC) Innovation Call for Proposals, with Pegasus Imagery identified as a project partner. | 1. Submit a response to the Call for Proposals. 2. Bring the final project to Council for approval consideration. | COO Office | Complete. In progress, awaiting DRDC decision. |
| Apr 13/2021 | Regular Council Meeting | D.16 | CLOSED SESSION - Roseridge Landfill Management Agreement | Motion 239/21: That Council direct the Chief Administrative Officer to enter into an 18-month extension of the Landfill Management Agreement with the Roseridge Waste Management Services Commission; and that the Request for Decision and attachments of item D.16 remain confidential in accordance with section 24 (advice from officials) and section 25 (disclosure harmful to economic or other interests of a public body) of the Freedom of Information and Protection of Privacy Act. | 1. Provide notice to the Roseridge Chair of Council’s direction. 2. Enter into an 18-month extension of the existing management contract. | COO Office | In progress. |
| Apr 27/2021 | Regular Council Meeting | D.6 | Encroachment Agreement for Lot 10, Block 3, Plan 0622408 in The Crossing at River’s Edge | Motion 255/21: That Council direct Administration to review the Sturgeon County Encroachment Agreement Policy to consider optimal approval authorities and review methodology for different encroachment agreement requests, with a report back to Council by Q3 2021. | Review the Encroachment Agreement Policy to consider the optimal authority and review methodology for different encroachment decisions. | Planning and Development Services | In progress. |
| Apr 27/2021 | Regular Council Meeting | D.10 | The Crossing at River's Edge Slope Erosion Control Project | Motion 263/21: That Council approve The Crossing at River’s Edge Erosion Control Project to be funded from the General Operating Reserve to a maximum of $250,000. | 1. Tendering and contract award of proposed erosion control project. 2. Virtual open house and delivery of project communication letter. | Transportation and Engineering Services | In progress. |
| Apr 27/2021 | Regular Council Meeting | D.11 | 2021 Potential Infrastructure Projects - Funding and Delivery | Motion 264/21: That Council approve an expenditure of up to $450,000 for the Bridge Project itemized in Attachment 1 to be funded by Road Network Reserve Motion 265/21: That Council approve an expenditure of up to $235,000 for Drainage Projects itemized in Attachment 1 to be funded by Drainage Reserve. Motion 266/21: That Council approve an expenditure of up to $900,000 for Rehabilitation/Reconstruction Projects itemized in Attachment 1 to be funded by Road Network Reserve. Motion 267/21: That Council approve an expenditure of up to $785,000 for Project Engineering itemized in Attachment 1 to be funded by Road Network Reserve. Motion 268/21: That Council approve an expenditure of up to $525,000 for Pavement Preservation - Surface Treatments itemized in Attachment 1 to be funded by Road Network Reserve. Motion 269/21: That Council approve an expenditure of up to $1,539,895 for Pavement Preservation - Thin Lift Overlay itemized in Attachment 1 to be funded by Road Network Reserve | 1. Tendering and contract award of proposed projects. | Transportation and Engineering Services | In progress. |
| Apr 27/2021 | Regular Council Meeting | D.12 | 2021 Solar Opportunities Investigation and Request for Proposal | Motion 270/21: That Council authorize Administration to investigate solar photovoltaic opportunities on County buildings or County-owned land that would be eligible for existing Municipal Climate Change Action Centre grants and would save on energy costs and reduce environmental impact. Motion 271/21: That Council authorize Administration to proceed with a Request for Proposal related to the installation of solar photovoltaic facilities on County buildings or County-owned lands eligible for existing Municipal Climate Change Action Centre grants. | 1. Complete the preliminary investigation of the suitability of solar on existing County buildings or County-owned lands. 2. Continue working with the MCCAC to confirm grant funding. 3. Finalize ROI calculations and present findings to Council. 4. Issue an RFP for the supply and installation of solar-related infrastructure. 5. Present the results of the RFP for Council consideration. | COO Office | In progress. |
| Apr 27/2021 | Regular Council Meeting | D.13 | Environmental Site Remediation of Lot K, Block 1, Plan 782 0012 | Motion 272/21: That Council accept the Phase 1 Environmental Site Assessment Report for Lot K, Block 1, Plan 782 0012 as information. Motion 273/21: That Council direct Administration to apply to the Federation of Canadian Municipalities (FCM) Green Municipal Fund to assist with site remediation project costs. Motion 274/21: That Council direct Administration to undertake tank removal and soil and groundwater sampling at Lot K, Block 1 Plan 782 0012 contingent on confirming the ownership and the County’s ability to recover remediation costs should the land be transferred to the original landowner, not to exceed $70,000 funded from the General Operating Reserve. | 1. Apply for funding from the FCM Green Municipal Fund. 2. Engage contracted services to undertake the removal of the underground storage tank and related monitoring not to exceed $70,000. | COO Office | In progress. |
| May 11/21 | Regular Council Meeting | E.1 | Highway 37 and Highway 28 Intersection Improvements | Motion 283/21: That Council direct Administration to pursue a potential cost share agreement with Alberta Transportation to improve the intersection of Highway 37 and Highway 28, with additional information and potential financial impact presented at a future Council meeting. | Transportation Services to bring additional information and potential financial impact to a future Council meeting. | Transportation Services | In progress. |
| May 11/21 | Regular Council Meeting | D.5 | Bylaw 1537/21 - Amendments to Land Use Bylaw 1385/17 - DC1 and Recreational Vehicle Storage | Motion 290/21: That Council give second reading of Bylaw 1537/21. Motion 291/21: That Council give third reading of Bylaw 1537/21. | 1. Obtain Mayor and CAO signatures on the Bylaw. 2. Advise the affected property owners of Council’s decision. 3. Incorporate the amendments into a consolidated version of Land Use Bylaw 1385/17. | Legislative Services / Planning and Development Services | 1. Complete. 2. In progress. 3. In progress. |
| May 25/21 | Regular Council Meeting | D.3 | Election Services Agreements with School Divisions | Motion 295/21: That Council authorize the Chief Administrative Officer to enter into Election Services Agreements with the Sturgeon Public School Division, the Greater St. Albert Roman Catholic Separate School Division, and the Elk Island Catholic Separate School Division as provided in Attachments 1, 2, and 3. | 1. Execute the Election Services Agreements. 2. Share signed copies of the Election Services Agreements with the school division Returning Officers for execution. | CAO Office / Legislative Services | In progress. |
| May 25/21 | Regular Council Meeting | D.4 | Electronic and Digital Signatures Policy | Motion 296/21: That Council approve the Electronic and Digital Signatures Policy as presented. | 1. Obtain Mayor and CAO signatures on the Policy. 2. Post the approved Policy to the County website. 3. Approve the Electronic and Digital Signatures Administrative Procedure. 4. Communicate the Electronic and Digital Signatures Policy and Administrative Procedure to staff. | Legislative Services / Corporate Communications / CAO Office / Information Services | 1. Complete 2. Complete 3. Complete 4. In progress. |
| May 25/21 | Regular Council Meeting | D.6 | Meadowview Drive Rehabilitation Project | Motion 298/21: That Council authorize allotment of $3,000,000 of Municipal Sustainability Initiative (MSI) funding for additional rehabilitation work for Meadowview Drive in 2021. | 1. Tender the project. 2. Conduct public engagement and project communications. | Transportation and Engineering Services | In progress. |
| May 25/21 | Regular Council Meeting | D.7 | 2021 Road Rehabilitation Program Contract Award: Rivière Qui Barre and Terrault Estates | Motion 299/21: That Council award the contract for the 2021 Road Rehabilitation Program to E Construction, a Division of NPA Ltd. at a contract price of $2,962,272.34 (excluding GST) and authorize the Chief Administrative Officer to execute the contract. | 1. The Chief Administrative Officer will execute the contract with E Construction, A Division of NPA Ltd. 2. Notification Letters will be mailed out to residents. 3. Construction Open House. | CAO Office / Transportation and Engineering Services | In progress. |
| May 25/21 | Regular Council Meeting | D.8 | Clean Energy Improvement Program (CEIP) | Motion 300/21: That Council direct Administration to draft a Clean Energy Improvement Program Bylaw for Council consideration by the end of Q3 2021. | 1. Work with AMSC on the development of a CEIP bylaw and program design. 2. Identify potential sources of funding, including grant applications. 3. Bring forward proposed CEIP Bylaw for Council consideration. 4. Promote program to residents and begin accepting applications. | Fleet and Facility Services | In progress. |
| May 25/21 | Regular Council Meeting | E.1 | Feasibility of Roseridge Landfill Additional Summer Operating Hours | Motion 301/21: That Council direct Administration to negotiate the possibility of opening the Roseridge Landfill for extended hours throughout the summer of 2021 (May to September) in order to improve access to waste disposal and reduce dumping in Sturgeon County, with funding to be drawn from the General Operating Reserve and information on the status of negotiations to come to the next available Council meeting. Motion 302/21: That Council direct Administration to engage with the Towns of Bon Accord, Gibbons, Legal, Morinville, and Redwater to seek their support of opening the Roseridge Landfill for extended hours throughout the summer of 2021 and to consider alternate methods of waste management and providing the corresponding financial support. | 1. Discussion with Roseridge Administration to understand potential staffing requirements. 2. Discussion with Roseridge Administration to understand cost implications aligning with increased resourcing demands. | COO Office | In progress. |
| May 25/21 | Regular Council Meeting | D.9 | CLOSED SESSION - Environmental Initiatives | Motion 305/21: That Council direct Administration to take action as identified in the confidential Request for Decision of item D.9 of the May 25, 2021 Regular Council Meeting Agenda; and that the Request for Decision of item D.9 of the May 25, 2021 Regular Council Meeting Agenda remain confidential in accordance with section 24 (advice from officials) and section 25 (disclosure harmful to economic and other interests of a public body) of the Freedom of Information and Protection of Privacy Act. | Investigate environment initiatives as identified for Council consideration. | COO Office / CAO Office | In progress. |
| May 25/21 | Committee of the Whole | C.1 | Council Correspondence | Motion 059/21: That the Committee refer the letter from the Town of High River dated May 19, 2021 regarding the proposed Coal Restriction Policy to Administration to conduct research and to present the information at a future Council meeting. | Information to be gathered and presented at a future Council meeting. | CAO Office | In progress. |